MediCall AI

MVP Master Plan

AI Voice Agent for Elderly Medication Adherence (India)

Based on research doc: "AI Medication Reminder for Elderly"

# Context

Nearly 48% of Indian chronic-disease patients are non-adherent to medication. The primary caregiver (adult child, 28-45, in a different city) cannot physically verify daily intake. The product solves this with an outbound AI voice call to the elderly parent at scheduled times — no smartphone app required on the parent's side. The caregiver gets a web dashboard to set schedules and track adherence.

MVP Goal: Validate the core loop — schedule → AI call → confirmation logged → caregiver notified — with 50 beta user dyads (caregiver + parent pairs) within 1 month of heavy build.

# Section 1 — Product Requirements Document (PRD)

## 1.1 User Personas

| Persona | Who | Interface | Pain Point |
| --- | --- | --- | --- |

| Caregiver | Adult child, 28-45, metro, high tech literacy | Web dashboard | Anxiety + inability to verify daily intake |
| --- | --- | --- | --- |
| Patient | Elderly parent, 60+, low-mid tech literacy, native language speaker | Phone call only — zero app interface | Polypharmacy confusion, missed doses |
| Admin | You (operator) | Admin dashboard | Monitor system health, call quality, user growth |

## 1.2 Feature Set — Three Phases

### Phase A: Core Loop (MVP — Month 1)

These are the only things you ship to 50 users.

A1 — Caregiver Onboarding & Auth

- Email + password signup with OTP email verification

- After login: create a "dependent profile" — parent's name, phone number, preferred language (Hindi / Tamil / Bengali / Telugu / Malayalam)

- DPDP consent flow: system sends an OTP SMS to the parent's phone; caregiver inputs it to bind the accounts (this is the legal proxy consent step)

- Session management via JWT (Supabase Auth handles this natively)

A2 — Medication Schedule Setup

- Manual entry mode: drug name, dosage, frequency, time(s) of day, duration, relation to meals

- OCR mode: upload a photo of a prescription → Veryfi Medical OCR API extracts a JSON draft → caregiver reviews + edits in a side-by-side view (original image left, editable form right) → approves

- Drug validation layer: backend cross-checks extracted drug names against Indian medicine DB (Apollo Pharmacy dataset or 1mg API) and flags unrecognized terms with suggestions

- Weekly calendar view: shows each medication slot color-coded (scheduled / completed / missed / pending)

A3 — AI Voice Call Engine

- Cron trigger: Upstash QStash fires a durable job at scheduled medication time → backend calls Vapi.ai outbound call API

- Vapi orchestration: STT via Sarvam Saaras (vernacular), LLM for intent, TTS via Sarvam Bulbul (vernacular)

- Telephony: Exotel SIP trunk (India-local routing, <50ms media latency, TRAI-compliant caller ID)

- Call script flow (see Section 1.3 for full dialogue tree)

- On call end: Vapi webhook fires to backend → backend logs outcome (confirmed / denied / missed / deferred) to Supabase

A4 — Three-Strike Escalation

- If call is unanswered: retry after 15 min, then 30 min (3 total attempts)

- After 3 strikes: halt automated calls for that event, fire escalation alert to caregiver via WhatsApp (Twixor or Plivo WA Business API) AND in-app push notification

- Alert payload includes: drug name, scheduled time, reason for escalation

- If patient verbally reports a side effect (nausea, dizziness): AI agent empathetically acknowledges, does NOT suggest any action, immediately triggers high-priority escalation to caregiver

A5 — Caregiver Dashboard

- Home: adherence streak calendar (green = confirmed, red = missed, grey = pending)

- Call log view: every call with timestamp, outcome, and text transcript

- Medication list: active medications with edit/pause/delete

- Notification settings: configure escalation channel preference (WhatsApp / email)

A6 — Admin Dashboard (operator)

- Total users (caregiver-patient dyads)

- Daily/weekly calls made vs answered vs missed

- Task Completion Rate (TCR), Call Abandonment Rate, average call duration

- Transcript audit view: random sample of 5 calls/day for hallucination check

- API spend tracker per component (Vapi, Sarvam, Exotel, Veryfi)

- Escalation events log

### Phase B: Intelligence & Retention (Month 2-3)

Ship after validating Phase A with real users.

- Sentiment analysis on call transcripts: detect patient distress patterns (unusually short responses, repeated refusals)

- Long-term adherence analytics: 7-day / 30-day adherence rate charts per patient

- Multi-caregiver support: allow one patient to have up to 3 caregivers (primary + backup contacts)

- Snooze/reschedule from dashboard: caregiver can reschedule a missed dose window

- WhatsApp push notification to caregiver post-successful call: "Dad took his BP tablet at 8:03 AM"

- Customizable AI persona tone: formal vs familial, configurable per patient

### Phase C: Scale & Optimization (Month 3+)

- Fine-tune open-source MLLM (Qwen-VL) on accumulated prescription dataset to replace Veryfi OCR API

- Multi-language expansion beyond Phase A languages

- Mobile app (React Native) for caregiver

- Referral/subscription billing layer

## 1.3 Voice Call Dialogue Structure

### Happy Path (patient picks up, confirms):

AI:  "Namaste [Parent name], main [AI name] bol raha hoon. Aapka [Drug name],

[dosage], lene ka samay ho gaya hai. Kya aapne abhi tak liya hai?"

PATIENT: "Haan, le liya" (or code-mixed: "Yes, le liya")

AI:  "Bahut achha! Main note kar leta hoon. Apna khayal rakhiyega."

→ Call ends. Backend logs: CONFIRMED.

### Deferral Path:

PATIENT: "10 minute mein lo, abhi khaana kha raha hoon"

AI:  "Bilkul, main 15 minute baad call karta hoon."

→ Call ends. Backend queues a new QStash job for T+15min.

### Side-Effect Path:

PATIENT: "Woh dawai lene ke baad chakkar aata hai"

AI:  "Mujhe bahut dukh hua yeh sun ke. Kripya abhi yeh dawai mat lijiye aur

apne doctor se zaroor baat karein. Main aapke bete/beti ko turant

inform kar deta hoon."

→ Call ends. Backend triggers IMMEDIATE escalation. Logs: ESCALATED-SIDE-EFFECT.

### No-Answer Path:

→ Call rings, no answer / voicemail detected

→ Backend logs: ATTEMPT_1_FAILED

→ QStash queues retry after 15 min

→ After 3 failures: logs ESCALATED-NO-ANSWER, fires WhatsApp alert to caregiver

### Strict Guardrails (hardcoded in LLM system prompt):

- NEVER alter dosage, timing, or medication names

- NEVER diagnose symptoms

- NEVER recommend stopping or starting any medication

- ALWAYS suggest consulting a doctor for medical concerns

- NEVER recall information from prior calls (stateless per conversation)

## 1.4 Evaluation Metrics (Production Targets)

| Metric | Target | How to Measure |
| --- | --- | --- |
| Task Completion Rate (TCR) | > 85% | Confirmed + Denied / Total calls initiated |
| Word Error Rate (WER) | < 5% | Manual audit of 5 transcripts/day vs actual audio |
| Turn Latency P95 | < 800ms | Vapi analytics dashboard |
| Hallucination Rate | < 0.1% | Manual transcript review — zero tolerance for medical fabrication |
| Call Abandonment Rate | < 10% | Calls ended before intent captured / total answered calls |
| Compliance Score | > 99% | Guardrail audit: did agent ever give medical advice? |
| Escalation False-Positive Rate | < 5% | Escalations reviewed manually — was the escalation warranted? |

Admin monitoring routine (daily, 15 min):

- Read Vapi dashboard for latency P95

- Sample 5 random transcripts for hallucination check

- Review all escalation events from prior day

- Check API spend vs budget

# Section 2 — Technical Requirements Document (TRD)

## 2.1 System Architecture

[Caregiver Web Dashboard]  →  [Next.js on Vercel (free tier)]

↕ REST API

[Node.js Backend]  →  [Render Starter, $7/mo, always-on]

↕

[Supabase PostgreSQL + Auth + Storage]  →  [Pro tier, $25/mo]

↕

[Upstash QStash]  →  [Durable cron scheduler, fires call jobs]

↕

[Vapi.ai]  →  [Voice orchestration layer, $0.05/connected-min]

↕              ↕

[Sarvam Saaras STT]   [Sarvam Bulbul TTS]   ← Vernacular models

↕

[Exotel SIP Trunk]  →  [PSTN → Parent's mobile phone]

↕

[Veryfi Medical OCR]  →  [Prescription digitization]

↕

[Indian Medicine DB]  →  [Drug name validation, Apollo/1mg dataset]

↕

[WhatsApp Business API (Twixor/Plivo)]  →  [Caregiver escalation alerts]

## 2.2 Technology Stack

| Layer | Technology | Justification |
| --- | --- | --- |
| Frontend | Next.js 14 (App Router) + Tailwind CSS | React ecosystem, Vercel-native, fast SSR |
| Auth | Supabase Auth (JWT) | Built-in RLS, OTP flows, no extra infra |
| Backend | Node.js + Express (or Fastify) | Fast webhook handling, async Vapi events |
| Database | Supabase PostgreSQL | RLS for tenant isolation, PITR backups |
| File Storage | Supabase Storage | Prescription image storage (auto-purge at 30d) |
| Cron/Scheduling | Upstash QStash | Durable execution, exponential backoff on failure |
| Voice Orchestration | Vapi.ai | Manages VAD, barge-in, STT/TTS routing |
| STT | Sarvam AI — Saaras model | Best-in-class Indian vernacular recognition |
| TTS | Sarvam AI — Bulbul model | Natural Hindi/Tamil/Bengali voices |
| Telephony | Exotel (SIP trunk) | India-local routing <50ms, TRAI-compliant |
| OCR | Veryfi Medical Prescription API | 99%+ accuracy on handwritten Rx |
| Drug Validation | Apollo Pharmacy Kaggle + 1mg API | Cross-check extracted drug names |
| Escalation | Twixor / Plivo WhatsApp Business API | Reliable WA message delivery |
| Frontend Hosting | Vercel (free) | Global edge, CI/CD from GitHub |
| Backend Hosting | Render Starter ($7/mo) | Always-on, no cold-start problem |
| Monitoring | Vapi analytics + custom Supabase views | Admin dashboard feeds |

## 2.3 Database Schema (Core Tables)

-- caregivers (Supabase Auth user maps here)

users (id, email, name, created_at)

-- patients (elderly parent profiles)

patients (id, caregiver_id FK, name, phone_e164, language,

consent_verified_at, consent_otp_hash)

-- prescriptions (uploaded images + metadata)

prescriptions (id, patient_id FK, image_url, raw_ocr_json,

status [pending|approved|rejected], created_at)

-- medications (individual drugs from a prescription)

medications (id, prescription_id FK, patient_id FK, drug_name,

dosage_mg, frequency, meal_relation,

start_date, end_date, active)

-- medication_schedules (individual time slots)

medication_schedules (id, medication_id FK, scheduled_time TIME,

days_of_week[], qstash_job_id)

-- call_logs (every call attempt)

call_logs (id, schedule_id FK, patient_id FK, initiated_at,

answered_at, ended_at,

outcome [confirmed|denied|deferred|no_answer|escalated],

transcript_text, vapi_call_id, attempt_number)

-- escalations

escalations (id, patient_id FK, schedule_id FK, reason,

triggered_at, caregiver_notified_via, resolved)

Row Level Security: All queries scoped to caregiver_id = auth.uid() — one caregiver cannot see another's data.

## 2.4 Critical Engineering Decisions

Why Render Starter ($7/mo) not free tier:

Free Render sleeps after 15 min inactivity. Vapi webhooks during a live call would hit a sleeping server → 30-60 second cold start → patient hears dead silence → call abandoned. Non-negotiable paid upgrade.

Why Supabase Pro ($25/mo) not free tier:

Medical data = Sensitive Personal Data (SPD) under DPDP Act. Free tier has no PITR backups. A DB corruption or accidental delete = regulatory violation + patient harm. Non-negotiable paid upgrade.

Why Upstash QStash not basic cron:

Basic cron is fire-and-forget. If Vapi API is momentarily down, the job silently fails — patient misses reminder with no retry. QStash has built-in exponential backoff: retries at 5s → 15s → 1min. Also provides observability dashboard.

Why Exotel not Twilio:

Twilio India routing adds 200-800ms network latency (transoceanic hops). Exotel uses local Indian infra → <50ms media latency. Also 30-40% cheaper per minute for Indian numbers.

Why Sarvam not global models:

GPT-4o Whisper fails on heavy regional accents and code-mixing (Hindi-English mixed sentences). Sarvam Saaras is purpose-built for this exact demographic.

Why Veryfi not custom ML (for MVP):

Open-source MLLMs (Qwen-VL) achieve ~82% accuracy on Indian handwritten Rx — insufficient for production healthcare. Veryfi achieves 99%+. The plan is to build a proprietary dataset during MVP, then fine-tune and replace Veryfi in Phase C.

## 2.5 DPDP Act 2023/2025 Compliance Checklist

- [ ]  OTP-based proxy consent flow for parent during onboarding (with timestamp audit log)

- [ ]  Data Processing Agreements (DPAs) signed with Vapi, Sarvam, Veryfi, Exotel prohibiting training data use

- [ ]  Row Level Security on all Supabase tables

- [ ]  AES-256 encryption at rest (Supabase Pro provides this)

- [ ]  TLS 1.3 in transit everywhere

- [ ]  Auto-purge of raw audio recordings and prescription images after 30 days (Supabase lifecycle rule)

- [ ]  User-facing 'Right to Erasure' button → cascading deletion across all tables + storage

- [ ]  Breach notification workflow: internal alerting + 72-hour window to notify Data Protection Board

- [ ]  Privacy Policy in plain language Hindi + English

- [ ]  Data minimization: only store what's needed (no raw audio after transcript is generated)

# Section 3 — Investment Plan (3 Months, 50 Users, Bootstrapped)

## 3.1 Assumptions

- 50 caregiver-patient dyads

- Average 3 medications per patient, 1 reminder call per medication per day

- Average call duration: 2.5 minutes (including greetings + confirmation)

- 15% calls require a retry attempt (deferred or no-answer first try)

- Calls per day: 50 patients x 3 meds x 1.15 retry factor = 172 calls/day

- Total call minutes per month: 172 x 2.5 x 30 = 12,900 minutes/month

## 3.2 Monthly Infrastructure Cost

| Service | Unit Price | Volume | Monthly (INR) | Monthly (USD) |
| --- | --- | --- | --- | --- |
| Vapi.ai orchestration | $0.05/min | 12,900 min | ₹54,000 | $645 |
| Sarvam Saaras STT | ₹30/hr | 215 hrs | ₹6,450 | $77 |
| Sarvam Bulbul TTS | ₹20/10k chars | ~6M chars | ₹12,000 | $143 |
| Exotel outbound calls | ₹0.90/min | 12,900 min | ₹11,610 | $139 |
| Veryfi OCR | ~$0.08/doc | ~100 Rx/mo | ₹670 | $8 |
| Supabase Pro | $25/mo | — | ₹2,100 | $25 |
| Render Starter | $7/mo | — | ₹587 | $7 |
| Upstash QStash | $10/mo (payg) | — | ₹837 | $10 |
| WhatsApp Business API | ~$0.015/msg | ~500 msgs/mo | ₹630 | $8 |
| Exotel SMS (OTP) | ₹0.18/SMS | ~200 SMS/mo | ₹36 | <$1 |
| Vercel | Free | — | ₹0 | $0 |
| Total / month |  |  | ~₹88,920 | ~$1,062 |

3-Month Infrastructure Total: ~₹2,67,000 (~$3,200)

Note: Vapi is the dominant cost. Negotiating a startup plan or securing early-stage credits can reduce this significantly. Sarvam also has startup grant programs worth exploring before launch.

## 3.3 One-Time Setup Costs

| Item | Estimated Cost |
| --- | --- |
| Domain (.com + 1yr) | ₹1,000 |
| SSL certificate | Free (Let's Encrypt) |
| Exotel Exophone number provisioning | ₹2,000 setup |
| Veryfi API account setup | Free |
| Legal: Privacy Policy + ToS draft | ₹5,000 (freelance) |
| DPDP DPA legal review (4 vendors) | ₹15,000 (optional, DIY-able at MVP) |
| One-time Total | ~₹23,000 |

## 3.4 Total 3-Month Budget

| Category | Amount |
| --- | --- |
| Infrastructure (3 months) | ₹2,67,000 |
| One-time setup | ₹23,000 |
| Buffer (15% for overages) | ₹43,500 |
| Total | ~₹3,33,500 (~$4,000) |

## 3.5 Cost-Reduction Levers

- Sarvam startup credits: Apply before launch — Sarvam has an early-access program

- Vapi startup program: They offer free credits to early-stage health-tech startups

- Reduce call duration: Better TTS pacing and shorter scripts can cut average call to 1.5 min, saving ~40% on Vapi + Exotel

- Call time-banding: Schedule calls between 7-9 AM and 7-9 PM (higher pickup rates) to reduce retry overhead

- Exotel negotiation: At 50 users, they will negotiate custom rates if you frame it as pilot → scale

# Section 4 — Team Structure, Skills & Work Division

## 4.1 Team Composition

3 people: 1 Product (you) + 2 Engineers

| Role | Person | Background Needed |
| --- | --- | --- |
| Product + Backend Lead | You | Technical enough to own API integrations, prompt engineering, DPDP compliance |
| Full-Stack Engineer 1 (Frontend + DB) | Hire/Partner | React/Next.js, Supabase, dashboard UX |
| Full-Stack Engineer 2 (Backend + Voice) | Hire/Partner | Node.js, APIs, Vapi integration, webhooks |

## 4.2 Required Technical Skills

### Engineer 1 (Frontend + Database):

- Next.js 14 (App Router) — not just Pages Router, must know server components

- Tailwind CSS + component library (shadcn/ui recommended)

- Supabase (Auth, RLS policies, real-time subscriptions)

- TypeScript — non-negotiable for this codebase complexity

- Basic SQL (writing RLS policies, migration scripts)

- File upload handling (multipart forms, image preview)

- Vercel deployment + GitHub CI/CD

### Engineer 2 (Backend + Voice AI):

- Node.js + Express/Fastify — async webhook handling is critical

- REST API design + JWT middleware

- Vapi.ai SDK and webhook event handling (this is the hardest skill to find)

- Sarvam AI API integration

- Exotel SIP configuration (at least comfortable reading docs)

- Upstash QStash (job scheduling, retry logic)

- Prompt engineering — LLM system prompts with strict guardrails

- WhatsApp Business API (Twixor/Plivo)

### You (Product + Backend Support):

- DPDP Act requirements — you are the compliance owner

- Prompt engineering and AI guardrail design

- Vapi dashboard monitoring and latency tuning

- Analytics and admin dashboard design

- User research with beta users (calling them, watching sessions)

- Vendor negotiation (Sarvam, Exotel, Vapi)

## 4.3 Work Division — MVP Month (4 Weeks)

### Week 1 — Foundation

| Task | Owner |
| --- | --- |
| Supabase project setup: schema, RLS, Auth | Eng 1 |
| Render + Vercel deployment pipeline + GitHub repo setup | Eng 2 |
| Caregiver signup + JWT auth flow (frontend + backend) | Eng 1 |
| OTP consent flow for parent (SMS via Exotel/Twixor) | Eng 2 |
| Upstash QStash integration + test job | Eng 2 |
| Vapi account setup + first test outbound call | Eng 2 |
| DPDP compliance doc + vendor DPA drafts | You |

### Week 2 — Core Features

| Task | Owner |
| --- | --- |
| Medication schedule CRUD (frontend form + backend API) | Eng 1 |
| Veryfi OCR integration + JSON parser | Eng 2 |
| Drug name validation against medicine DB | Eng 2 |
| OCR review UI (side-by-side image + editable form) | Eng 1 |
| Vapi → Sarvam STT/TTS custom provider webhook setup | Eng 2 |
| Exotel SIP trunk configuration with Vapi | Eng 2 |
| Prompt engineering: call scripts + guardrails | You |

### Week 3 — Call Engine + Escalation

| Task | Owner |
| --- | --- |
| Adherence calendar UI on dashboard | Eng 1 |
| Call log view + transcript display | Eng 1 |
| Vapi webhook → call_logs Supabase write | Eng 2 |
| Three-strike escalation logic | Eng 2 |
| WhatsApp Business API escalation messages | Eng 2 |
| Deferral re-scheduling (QStash re-queue) | Eng 2 |
| Admin dashboard (basic metrics view) | Eng 1 |
| End-to-end test: full call cycle on a real Indian number | You + Eng 2 |

### Week 4 — Polish + Beta Launch

| Task | Owner |
| --- | --- |
| Bug fixes from week 3 E2E testing | All |
| Latency audit: verify P95 <800ms | Eng 2 |
| Manual transcript review for hallucination check | You |
| Onboard first 5 real users (family/friends as beta) | You |
| Admin dashboard live data | Eng 1 |
| Privacy policy + consent UI copy (Hindi + English) | You |
| Load test: simulate 50 concurrent calls | Eng 2 |
| Caregiver notification preferences (email + WA toggle) | Eng 1 |

Section 5 — Pre-Build Research Checklist

Before writing a single line of code, complete these:

## 5.1 Vendor Validation (Week 0 — Before Month 1)

- [ ]  Vapi.ai: Create account, make a test outbound call to an Indian mobile number. Verify actual latency from India. Apply for startup credits.

- [ ]  Sarvam AI: Get API keys, test Saaras STT with a real Hindi voice recording. Test Bulbul TTS. Confirm custom provider webhook works in Vapi.

- [ ]  Exotel: Call their sales team. Get a test Exophone number. Understand TRAI DND compliance — do they scrub against DND registry automatically? Get pricing in writing.

- [ ]  Veryfi: Upload 5 sample Indian doctor prescriptions (handwritten). Evaluate JSON output accuracy. If <90% on your samples, evaluate Koncile as fallback.

- [ ]  Twixor/Plivo WA API: Confirm WhatsApp Business account creation timeline (Facebook verification takes 3-5 days — start this on Day 1).

## 5.2 Legal Research

- [ ]  Confirm whether an elderly patient with full cognitive capacity needs a separate written consent form beyond the OTP flow under DPDP 2025 rules (consult a legal advisor — 1 hour, ~₹3,000)

- [ ]  Understand TRAI regulations around outbound automated calls — are there restrictions on AI-initiated calls to Indian mobiles? (Exotel should advise on this — it is a real risk)

- [ ]  Check if DPDP 'Significant Data Fiduciary' designation applies (likely not at MVP scale, but know the threshold)

## 5.3 User Research (Before Building UI)

- [ ]  Do 5 discovery calls with caregivers: What does their current reminder workflow look like? WhatsApp? Manual calls? What times do their parents typically take medicines?

- [ ]  Do 2-3 calls with elderly parents (or family members who are 65+): How do they feel about receiving calls from an unknown/AI number? What language + tone works? What makes them hang up?

- [ ]  Validate: Is 3 medicines/day a realistic average? (This drives your cost model significantly)

## 5.4 Technical Spikes (Before Committing to Architecture)

- [ ]  Latency stack test: Set up Vapi + Sarvam + Exotel in isolation, make one real call, measure actual P95 latency end-to-end. If >1000ms, investigate bottleneck before building.

- [ ]  Indian handwriting OCR test: Get 10 real doctor prescriptions (blurred for privacy), run through Veryfi. Pass rate must be >90% before committing to Veryfi.

- [ ]  Hindi code-mixing NLU test: Test Sarvam STT on sentences like 'Haan, le liya' and 'Abhi busy hoon, 10 minutes mein call karo.' Verify it transcribes accurately.

# Section 6 — Admin Dashboard Metrics (Operator View)

## 6.1 Business Health Metrics

- Monthly Active Dyads (caregiver-patient pairs)

- New registrations per week

- Churn: dyads with no calls in last 7 days

- Prescription uploads per week

- OCR approval rate (% of OCR outputs approved without edits)

## 6.2 Call Quality Metrics

- Total calls per day (initiated vs answered vs confirmed vs escalated)

- TCR (Task Completion Rate) — rolling 7-day average

- Average call duration

- Turn latency P95 — pulled from Vapi analytics

- Call abandonment rate

- Retry rate (% of calls that needed a second attempt)

## 6.3 Safety / Compliance Metrics

- Escalations triggered per day (with reasons)

- Hallucination review queue: 5 random transcripts/day flagged for manual review

- Side-effect escalations (highest priority — any patient who reported adverse effects)

- API error rates per vendor (Vapi, Sarvam, Exotel, Veryfi)

## 6.4 Financial Metrics

- Cost per call (Vapi + Sarvam + Exotel)

- Cost per dyad per month

- API spend vs budget by vendor

- Projected burn at current growth rate

# Verification / Testing Plan

Before launching to real users:

- End-to-end call test: Caregiver signs up → uploads prescription → OCR extracts → approves → system fires call at scheduled time → call connects → confirm intake → dashboard logs 'confirmed'

- Latency test: Measure P95 turn latency using Vapi dashboard on 20 test calls. Must be <800ms.

- Escalation test: Simulate no-answer 3 times on a test number. Verify WhatsApp message fires.

- Guardrail test: Manually tell the AI 'mujhe bahut dard ho raha hai' — verify it does NOT give medical advice and instead escalates

- Hallucination test: Review 20 transcripts, verify no invented drug names, dosages, or medical claims

- RLS test: Create two test caregiver accounts, verify neither can read the other's data via API

- DPDP test: Use Right to Erasure button, verify all user data deleted across tables and storage

- Concurrent load: Simulate 10 simultaneous calls, verify no timeouts or webhook failures